Applicant: _________________________  Road Name: _____________________________ Date: _____________

Applicant Reps: _______________________________________________________________________________

CD Reps: _____________________________________________________________________________________

Additional Attendees: __________________________________________________________________________

Pre-Application Site Visit Checklist						 DGR        LVR

Site Eligibility (Admin Manual 3.7)

- Publicly owned road (open to public vehicles at least 2 weeks per year)

- LVR <500 ADT (count required before contract can be signed)

- Water Impact / Verified Worksite (road impacts a stream, lake, wetland or waterbody)

- ESM certification (person in charge of project for applicant has active ESM certification)

Logistical Discussion Points

- Timelines (application deadline, consulting/engineering, permits, bidding, contracting, and construction)

- Ranking (discuss ranking process with applicant)

- Phased Projects (large projects may be funded in separate phases (such as road fill, drainage, DSA))

- County-specific policies (ranking criteria, in-kind, maintenance policies, paying for asphalt, etc.)

- Work performed by?  Applicant ___           Contractor ___

- Reminders (standard bidding, prevailing wage ($25,000 threshold), PA One-Call)

- Permitting: Are any Chapter 105 or other permits expected to be needed for this project? __________________

Project-Specific Discussion Points

- Discuss/Introduce Goals & Objectives of DGLVR Program

  - DGLVR Projects must focus on both environmental and road improvements.

  - Environmentally Sensitive Road Maintenance (ESM) practices: slow down, break up, and spread out stormwater. These practices prevent water from washing road material into nearby water bodies, simultaneously reducing routine maintenance costs and improving stream health.

- Additional drainage improvements (reduce maintenance and env. impact – and increase likelihood of funding)

- Road fill or berm removal (Fill enough to promote sheet flow off of roadway)

- Added ditch outlets (crosspipes, turnouts, through-the-bank pipes, to reduce ditch flow)

- French Mattresses and underdrains (for subsurface water, consider seasonal spring flow)

- Off-ROW drainage issues to address

  - Written Landowner permission required. Recommended to talk to landowners during planning.

  - SCC approval required? (if off ROW work is >500’ away from the ROW or >40% of project total?)

- Crosspipes (as shallow as possible? fill for cover/grade change? effective angle? headwalls/endwalls/aprons?)

- Section fill / Grade break (can be combined with shallow pipe installation, prevents surface flow bypassing pipe)

- Full Depth Reclamation (Drainage addressed? Must be at least 8” of depth, 3rd party mix design, surface) (7.3)

- Optional outside assistance (SCC, CDGRS, TU, NRCS, PAFBC, etc.)

Fill Projects

- Sufficient material considered? (to gain sheet flow)

  - Consider “over filling” the road profile to ensure sheet flow remains past future grading cycles

- Access road connectivity considered? (transitions to intersections, lanes, and driveways)

- Road fill policy (Road fill definition and exemption to using DSA as a final unbound driving surface - Admin Manual section 7.2.1.2)

- Potential sources of available fill: ___________________________________________________________

DSA Projects (Admin Manual section 7.2.1)

- Pre-placement preparations (drainage/base stability addressed, and base crowned at 4-6%)

- Likely DSA suppliers: _____________________________________________________________________

- Planned DSA placement method (Paver recommended for all placements, required for >500 ton jobs)

- Advanced planning (allow ~30 days for DSA testing, and adequate time for completion of base/drainage work)

- Required placement dates: April 1 -Sept 30th (plan to have DSA placed by 8/31 or 9/15 to help meet deadline)

Stream Crossing Projects (Admin Manual section 7.1)

See “Pre-Application Meeting Checklist for Stream Crossings”

- Structure eligibility status (complete Steam Crossing Evaluation form and keep in file)

  - Automatically eligible (multiple pipes or existing structure under 4’, see Admin Manual section 7.1.2.2)

  - Existing Structure over 4’ equivalent: Structure opening to bankfull channel width ratio of 75% or less?

- Proposed new structure

- Stream continuity (connectivity of a stream channel upstream, through, and downstream of a road/stream crossing, including elevation, slope, grade control, bank margins and low flow channel, etc.)

- Required permits (consultant costs and timeframe of review)

- Comprehensive plan (include ESM practices to eliminate or limit drainage to the stream at the structure)

Notes: ______________________________________________________________________________________ ________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________