Grant Recipient: _______________________  Road Name: ___________________________ Date: ____________

Grant Recipient Reps: __________________________________________________________________________

CD Reps: _____________________________________________________________________________________

Contractors Present: ___________________________________________________________________________

Others Present: _______________________________________________________________________________

Pre-Construction Site Visit Checklist							 DGR        LVR

Logistical Discussion Points

- Proposed start date: _______________		Proposed completion date:______________

- CD Notification:  _________days before project work begins by applicant

- Timelines (mobilization, demobilization, project phases)

- Project Overview / Changes: (overview workplan, procedures for changes in project scope, timeline, cost)

- Notifications (PA One-Call, 911 services, notify impacted landowners, road closures, signage)

- Site Marking (Considerer painting or flagging features on the road before or during the meeting)

- Level of on-site CD involvement/oversite (at a minimum, the district should be on site when the project starts, and whenever a new practice or phase of the project begins)

- Discuss chain of contact between all entities:

  - Point of contact for each entity

  - Who initiates each step or verified each step prior to moving forward

  - Potential entities to consider: CD, road owner, engineer/consultant, contractor, sub-contractor, etc.

- Receipts (must be kept for reimbursement, including time and equipment usage)

- Prevailing Wage

- Permits: (in place before work begins, meet any seasonal restrictions)

- Final inspection (plans for project closeout upon completion of work)

Project-Specific Discussion Points

- Erosion and sediment controls (what is needed and who is responsible)

- Waste sites

- Landowner agreements (signed for work outside ROW)

- Staging or storage areas (for equipment and materials storage if necessary)

- Cross pipes (review location, angle, depth, fill for cover, transitions, and headwalls/endwalls/aprons)

- ESMP locations (review location and expectations for other ESM Practices such as mattresses, underdrain, etc.)

Fill Projects

- Place and compact in lifts (fill should compacted in layers no thicker than 12 inches)

- Access road connectivity (transitions to intersections, lanes, and driveways)

DSA Projects

- Testing (has DSA been tested and met SCC specifications)

- SCC DSA Certification (needs to be delivered on site with first truck of DSA)

- Pre-placement preparations for DSA

- Drainage/base stability (all drainage and base work is done, new fill adequately settled)

- Crowned (road base crowned or side sloped at 4-6%)

- Paving Prep (Keys required where placement starts/stops, paving notch recommended along road if possible)

- Weather (seasonal limitations, and contingencies for weather related issues)

- Delivery Logistics (# of trucks; turnaround points; spec sheet accompanies first load; weigh slips and receipts, optimum moisture; truck tarps; quarry contact:___________________________)

Stream Crossing Projects

See “Pre-Construction Meeting Checklist for Stream Crossings”

Notes: ___________________________________________________________________________________________ ________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________